# Privacy Program Roadmap

**Document Version:** 1.0

**Document Owner:** [Your Company Name]

**Next Review Date:** 2027-03-16

Organization: [Your Company Name]

Generated: 2026-03-16

Detected Services: 10 across 8 categories

Current Maturity Level: Defined (Level 3/5)

## Executive Summary

This 12-month roadmap provides a structured plan to build and mature [Your Company Name]'s privacy program from its current state (Level 3: Defined) toward full compliance maturity.

### Current Maturity Assessment

Current Level: ███░░ 3/5

Target (6mo):  ████░ 4/5

Target (12mo): █████ 5/5

Current state: Documented processes. Systematic but not yet measured.

### Roadmap at a Glance

Quarter  |  Focus  |  Key Milestones

Q1 (Months 1-3)  |  Foundation  |  Privacy policy, consent, breach procedures

Q2 (Months 4-6)  |  Operationalize  |  Vendor management, training, DSAR process

Q3 (Months 7-9)  |  Mature  |  Automation, metrics, audit readiness

Q4 (Months 10-12)  |  Optimize  |  Continuous improvement, certification prep

## Q1: Build the Foundation

### Month 1: Privacy Governance & Core Documents

Theme: Establish governance and publish essential documents.

#### Week 1-2: Governance Setup

- [ ] **Appoint a privacy lead** — Designate a Data Protection Officer or privacy lead

- [ ] **Define privacy program scope** — Document which systems, data, and teams are in scope

- [ ] **Conduct initial data inventory** — Map all 10 detected services and their data flows

- [ ] **Establish privacy team** — Identify stakeholders from Legal, Engineering, Product, and Security

#### Week 3-4: Core Document Review & Publication

- [ ] **Review and publish Privacy Policy** — Verify all 10 services are listed

- [ ] **Review and publish Terms of Service** — Customize for your business model

- [ ] **Publish Security Policy** — Include responsible disclosure contact

- [ ] **Deploy cookie consent mechanism** — ePrivacy Directive compliance

- [ ] **Publish Refund Policy** — EU consumer rights compliance

#### Month 1 Deliverables

Deliverable  |  Status  |  Owner  |  Deadline

Privacy lead appointed  |  ☐  |  Executive team  |  Week 1

Data inventory complete  |  ☐  |  Privacy lead  |  Week 2

Privacy Policy published  |  ☐  |  Legal/Privacy  |  Week 3

Terms of Service published  |  ☐  |  Legal  |  Week 3

Security Policy published  |  ☐  |  Engineering  |  Week 4

### Month 2: Data Protection & Incident Readiness

Theme: Establish breach response and data protection procedures.

#### Week 5-6: Incident Response

- [ ] **Finalize Incident Response Plan** — Define roles, escalation paths, and timelines

- [ ] **Set up breach notification templates** — Pre-draft notifications for regulators and users

- [ ] **Establish incident communication channels** — On-call rotation, dedicated Slack/Teams channel

- [ ] **Conduct first tabletop exercise** — Simulate a breach scenario with the response team

- [ ] **GDPR 72-hour notification procedure** — Document the process to notify supervisory authority

#### Week 7-8: Data Protection

- [ ] **Document data retention periods** — Define retention for each of the 8 data categories

- [ ] **Implement automated deletion** — Set up cron jobs or TTLs for data that exceeds retention periods

- [ ] **Review Data Processing Agreements** — Ensure DPAs are in place with all 10 sub-processors

- [ ] **Database encryption audit** — Verify encryption at rest for all database services

- [ ] **File storage access review** — Audit permissions on cloud storage buckets

#### Month 2 Deliverables

Deliverable  |  Status  |  Owner  |  Deadline

Incident Response Plan  |  ☐  |  Security  |  Week 5

Tabletop exercise complete  |  ☐  |  Security  |  Week 6

Data retention schedule  |  ☐  |  Privacy lead  |  Week 7

DPAs collected  |  ☐  |  Legal  |  Week 8

### Month 3: Consent & Rights Management

Theme: Implement data subject rights and consent management.

#### Week 9-10: Consent Architecture

- [ ] **Cookie consent audit** — Verify all cookies are categorized and consent is collected before non-essential cookies

- [ ] **Consent banner testing** — Test across browsers, devices, and regions

- [ ] **Consent record keeping** — Implement logging for all consent events (who, when, what, how)

- [ ] **Privacy preference center** — Build or configure a page where users can manage their preferences

- [ ] **Consent withdrawal mechanism** — Ensure users can easily withdraw consent

#### Week 11-12: Data Subject Rights

- [ ] **DSAR handling process** — Document the end-to-end process for data subject access requests

- [ ] **Data export capability** — Build or verify the ability to export user data in a portable format

- [ ] **Account deletion flow** — Implement self-service account deletion (GDPR Art. 17)

- [ ] **Right to rectification** — Enable users to correct their personal data

- [ ] **Response time SLA** — Commit to responding to DSARs within 30 days

#### Q1 Checkpoint

At the end of Q1, you should have:

- ✅ Published core legal documents

- ✅ Incident response plan tested

- ✅ DPAs with all sub-processors

- ✅ Consent management operational

- ✅ DSAR handling process live

Expected maturity: Level 4 (Managed)

## Q2: Operationalize Privacy

### Month 4: Vendor & Third-Party Management

Theme: Systematic vendor risk management.

- [ ] **Complete vendor risk assessment** — Evaluate each of the 10 detected services

- [ ] **Vendor security questionnaire** — Send SIG Lite questionnaire to all sub-processors

- [ ] **Vendor onboarding process** — Define approval workflow for new third-party services

- [ ] **Sub-processor list publication** — Publish and maintain a public list of sub-processors

- [ ] **Vendor exit planning** — Document migration strategies for critical services

- [ ] **Sub-processor change notification** — Set up process to notify users of sub-processor changes

### Month 5: Privacy Training & Awareness

Theme: Build a privacy-aware culture.

- [ ] **Privacy training program** — Develop role-specific training materials

- Engineering: secure coding, data minimization, privacy by design

- Product: privacy impact assessment, consent UX patterns

- Support: DSAR handling, data breach identification

- Management: regulatory landscape, liability, compliance budgeting

- [ ] **Training records** — Implement a system to track training completion

- [ ] **Privacy champions network** — Appoint privacy champions in each team

- [ ] **Privacy newsletter** — Launch an internal monthly privacy update

- [ ] **Phishing simulation** — Run a baseline phishing awareness test

### Month 6: Privacy Impact Assessments

Theme: Systematic risk identification.

- [ ] **PIA/DPIA process** — Document when and how privacy impact assessments are conducted

- [ ] **Privacy by design checklist** — Integrate privacy checks into the product development lifecycle

- [ ] **Risk register update** — Update the risk register with findings from all assessments

- [ ] **Transfer impact assessment** — Evaluate all international data transfers (Schrems II)

- [ ] **Lawful basis review** — Confirm the lawful basis for each processing activity

#### Q2 Checkpoint

At the end of Q2, you should have:

- ✅ Vendor management program operational

- ✅ Privacy training delivered to all staff

- ✅ PIAs completed for high-risk processing

- ✅ International transfer safeguards in place

Expected maturity: Level 4 (Managed)

## Q3: Mature the Program

### Month 7: Automation & Monitoring

Theme: Reduce manual effort, increase consistency.

- [ ] **CI/CD compliance checks** — Integrate Codepliant into your CI/CD pipeline

```yaml

# .github/workflows/compliance.yml

- uses: joechensmartz/codepliant@v410

with:

fail-on-missing: true

```

- [ ] **Pre-commit hook** — Install compliance pre-commit hook

```bash

npx codepliant hook install

```

- [ ] **Automated dependency scanning** — Weekly vulnerability scans

- [ ] **Consent analytics dashboard** — Track consent rates, opt-out rates, DSAR volumes

- [ ] **Security event alerting** — Configure alerts for suspicious patterns in monitoring data

- [ ] **Scheduled re-scans** — Weekly automated compliance scans

```bash

npx codepliant schedule install --frequency weekly

```

### Month 8: Metrics & Reporting

Theme: Measure what matters.

- [ ] **Define compliance KPIs** — Establish key performance indicators:

- DSAR response time (target: <30 days)

- Consent rate (target: >80%)

- Training completion rate (target: 100%)

- Vendor DPA coverage (target: 100%)

- Incident response time (target: <24 hours)

- Document freshness (target: updated within 90 days)

- [ ] **Executive dashboard** — Monthly compliance report for leadership

- [ ] **Compliance maturity score** — Track progress toward target maturity level

- [ ] **Regulatory readiness scorecard** — Per-regulation compliance status

- [ ] **Budget tracking** — Monitor compliance program spend vs. budget

### Month 9: Audit Readiness

Theme: Prepare for external audit or certification.

- [ ] **SOC 2 gap analysis** — Identify gaps against Trust Service Criteria

- [ ] **ISO 27001 readiness** — Map controls to Annex A requirements

- [ ] **Evidence collection** — Gather evidence for all implemented controls

- [ ] **Internal audit** — Conduct a pre-audit internal review

- [ ] **Record of processing activities** — Verify GDPR Art. 30 documentation is complete

- [ ] **Policy review cycle** — Review and update all policies published in Q1

#### Q3 Checkpoint

At the end of Q3, you should have:

- ✅ Automated compliance checks in CI/CD

- ✅ KPI dashboard operational

- ✅ Internal audit completed

- ✅ All policies reviewed and updated

Expected maturity: Level 5

## Q4: Optimize & Sustain

### Month 10: Continuous Improvement

Theme: Embed privacy into daily operations.

- [ ] **Privacy by design in SDLC** — Mandatory privacy review for all new features

- [ ] **Automated PIA triggers** — Auto-trigger PIA when new services are added to codebase

- [ ] **Privacy debt tracking** — Track and prioritize privacy improvements alongside tech debt

- [ ] **Cross-functional privacy reviews** — Monthly meetings with Engineering, Product, Legal

- [ ] **Industry benchmarking** — Compare your program against industry peers

### Month 11: Advanced Compliance

Theme: Address specialized requirements.

- [ ] **International compliance** — Expand coverage to additional jurisdictions

- [ ] **Data breach drill** — Conduct annual breach response exercise

- [ ] **Vendor re-assessment** — Annual review of all sub-processor security

- [ ] **Privacy program charter review** — Annual review and update of program charter

### Month 12: Annual Review & Year 2 Planning

Theme: Reflect, report, and plan ahead.

- [ ] **Annual compliance review** — Complete the Annual Review Checklist

- [ ] **Compliance certificate** — Generate updated compliance attestation

- [ ] **Annual report** — Publish transparency report with DSAR/breach statistics

- [ ] **Maturity re-assessment** — Re-assess maturity level and document progress

- [ ] **Year 2 roadmap** — Plan next year's privacy program priorities based on:

- Regulatory changes (new laws, enforcement trends)

- Business changes (new products, markets, acquisitions)

- Technology changes (new services, AI capabilities)

- Audit findings and improvement opportunities

- [ ] **Budget proposal** — Submit compliance budget for next fiscal year

#### Q4 Checkpoint

At the end of Q4, you should have:

- ✅ Privacy embedded in development lifecycle

- ✅ Certification-ready documentation

- ✅ Annual review completed

- ✅ Year 2 roadmap approved

Target maturity: Level 5 (Managed/Optimizing)

## Resource Planning

### Estimated Effort by Quarter

Quarter  |  Engineering  |  Legal  |  Management  |  Total Hours/Week

Q1  |  8-12 hrs/wk  |  6-10 hrs/wk  |  2-4 hrs/wk  |  16-26

Q2  |  4-8 hrs/wk  |  4-8 hrs/wk  |  2-4 hrs/wk  |  10-20

Q3  |  6-10 hrs/wk  |  2-4 hrs/wk  |  2-4 hrs/wk  |  10-18

Q4  |  4-6 hrs/wk  |  4-6 hrs/wk  |  4-6 hrs/wk  |  12-18

### Recommended Tools

Tool  |  Purpose  |  Priority

Codepliant  |  Automated compliance doc generation  |  **Essential**

Cookie consent platform  |  Cookie consent management  |  **Essential**

DSAR management tool  |  Data subject request tracking  |  High

Vendor management platform  |  Third-party risk management  |  Medium

Training platform  |  Privacy training delivery  |  Medium

### Budget Estimate (Annual)

Category  |  Estimated Cost  |  Notes

Tools & Software  |  $5,000-$20,000  |  Compliance automation, consent management

Legal Review  |  $10,000-$30,000  |  External counsel for policy review

Training  |  $2,000-$8,000  |  Training platform and materials

Audit & Certification  |  $15,000-$50,000  |  SOC 2 or ISO 27001 (if pursuing)

Personnel  |  Varies  |  Fractional DPO or dedicated privacy hire

**Total**  |  **$32,000-$108,000**  |  Varies significantly by company size

## Success Criteria

### 12-Month Targets

Metric  |  Target  |  Measurement

Privacy maturity level  |  Level 5  |  Codepliant maturity assessment

Document coverage  |  100% recommended docs  |  `codepliant completeness`

DSAR response time  |  < 30 days  |  DSAR tracking system

Consent rate  |  > 80%  |  Cookie consent analytics

Training completion  |  100% of staff  |  Training record system

Vendor DPA coverage  |  100%  |  Vendor management tracker

Incident response time  |  < 4 hours to triage  |  Incident response logs

Policy freshness  |  All updated within 90 days  |  `codepliant lint`

## Contact

Privacy Program Lead: [To be appointed]

Email: [your-email@example.com]

This Privacy Program Roadmap was generated by [Codepliant](https://github.com/joechensmartz/codepliant) based on automated analysis of 10 detected services at maturity level 3 (Defined). It should be reviewed and customized by a qualified compliance professional.