# Compliance Roadmap

**A phased implementation plan for Acme Inc.**

Go from zero to fully compliant in 8 weeks.

**Document Version:** 1.0

**Document Owner:** Acme Inc

**Next Review Date:** 2027-03-18

Generated on 2026-03-18 | 8 services detected

## Overview

This roadmap breaks compliance implementation into four phases, prioritized by legal risk and regulatory deadlines. Each phase builds on the previous one.

Phase  |  Timeline  |  Focus  |  Priority

Phase 1  |  Week 1  |  Essential Legal Documents  |  **Critical**

Phase 2  |  Weeks 2-4  |  Security & Incident Response  |  **High**

Phase 3  |  Month 2  |  Advanced Compliance & Audit  |  **Medium**

Phase 4  |  Ongoing  |  Monitoring, Updates & Reviews  |  **Continuous**

## Phase 1: Essential Documents (Week 1)

**Goal:** Get the minimum viable legal documents published on your website.

These documents carry the highest legal risk if missing. Without them, you are exposed to regulatory fines and user complaints.

### Week 1, Days 1-2: Privacy & Terms

- [ ] **Review and publish Privacy Policy** (`PRIVACY_POLICY.md`)

- Replace all placeholder values (`[Your Company Name]`, `[your-email@example.com]`)

- Verify all 8 detected services are correctly listed

- Add to website footer

- GDPR Art. 13 requires this to be accessible before data collection

- [ ] **Review and publish Terms of Service** (`TERMS_OF_SERVICE.md`)

- Customize limitation of liability amounts

- Review arbitration clause (modify for your jurisdiction)

- Add to website footer alongside Privacy Policy

### Week 1, Day 3: Cookie Compliance

- [ ] **Publish Cookie Policy** (`COOKIE_POLICY.md`)

- Verify all detected cookies are listed

- Cross-reference with `COOKIE_INVENTORY.md`

- ePrivacy Directive requires consent before non-essential cookies

- [ ] **Deploy cookie consent banner**

- Import `COOKIECONSENTCONFIG.json` into your CMP

- Test consent flow: banner appears, preferences saved, cookies blocked until consent

- Verify banner appears on first visit in EU/UK

### Week 1, Day 4: AI Compliance

- [ ] **Publish AI Disclosure** (`AI_DISCLOSURE.md`)

- EU AI Act Art. 50 — must disclose AI system usage to users

- Deadline: August 2, 2026 (but implement early)

- Link from main product page, not just buried in legal docs

- [ ] **Review AI Model Card** (`AI_MODEL_CARD.md`)

- Document model capabilities, limitations, and intended use

- Required for high-risk AI systems under EU AI Act Art. 53

### Week 1, Day 5: Payment Compliance

- [ ] **Publish Refund Policy** (`REFUND_POLICY.md`)

- Required in EU (14-day cooling-off period for digital services)

- Customize refund window and process for your business model

### Week 1 Checklist

Document  |  Status  |  Published  |  URL

Privacy Policy  |  ☐ Reviewed  |  ☐ Published  |  `/privacy`

Terms of Service  |  ☐ Reviewed  |  ☐ Published  |  `/terms`

Cookie Policy  |  ☐ Reviewed  |  ☐ Published  |  `/cookies`

Cookie Consent Banner  |  ☐ Configured  |  ☐ Deployed  |  —

AI Disclosure  |  ☐ Reviewed  |  ☐ Published  |  `/ai-disclosure`

## Phase 2: Security & Incident Response (Weeks 2-4)

**Goal:** Establish security documentation and breach response procedures.

If a data breach occurs without these documents, response time increases dramatically and regulatory penalties are higher.

### Week 2: Security Foundations

- [ ] **Finalize Security Policy** (`SECURITY.md`)

- Publish as `SECURITY.md` in your repository root

- This is the first document security researchers look for

- Include responsible disclosure contact

- [ ] **Establish Incident Response Plan** (`INCIDENT_RESPONSE_PLAN.md`)

- Assign incident response team roles

- Set up communication channels (on-call, Slack channel, etc.)

- GDPR requires 72-hour breach notification to supervisory authority

- Run a tabletop exercise within 30 days

- [ ] **Review Responsible Disclosure Policy** (`RESPONSIBLE_DISCLOSURE_POLICY.md`)

- Set up security@https://acme-saas.com email

- Consider a bug bounty program (HackerOne, Bugcrowd)

### Week 3: Access & Change Control

- [ ] **Implement Access Control Policy** (`ACCESS_CONTROL_POLICY.md`)

- Enforce MFA for all team members

- Review service account permissions

- Document role-based access matrix

- [ ] **Formalize Change Management** (`CHANGE_MANAGEMENT_POLICY.md`)

- Require code review for all changes

- Document deployment procedures

- Establish rollback procedures

### Week 4: Data Protection

- [ ] **Set up Data Subject Request process** (`DSAR_HANDLING_GUIDE.md`)

- Create internal DSAR handling workflow

- GDPR requires response within 30 days

- Document data export and deletion procedures

- [ ] **Review Data Retention Policy** (`DATA_RETENTION_POLICY.md`)

- Define retention periods for each data category

- Implement automated deletion where possible

- Document exceptions and legal holds

## Phase 3: Advanced Compliance & Audit Readiness (Month 2)

**Goal:** Prepare for investor due diligence, SOC 2 audit, and advanced regulatory requirements.

### SOC 2 Preparation

- [ ] **Complete SOC 2 Readiness Checklist** (`SOC2_READINESS_CHECKLIST.md`)

- Map controls to Trust Service Criteria

- Identify gaps in current implementation

- Begin evidence collection

- [ ] **Review ISO 27001 Checklist** (`ISO_27001_CHECKLIST.md`)

- Align with Annex A controls

- Document existing controls

- Plan gap remediation

### Data Processing & Transfers

- [ ] **Finalize Data Processing Agreements** (`DATA_PROCESSING_AGREEMENT.md`)

- Send DPA to all 8 detected sub-processors

- Collect signed copies

- Review `VENDOR_CONTACTS.md` for DPA contact details

- [ ] **Complete Privacy Impact Assessment** (`PRIVACY_IMPACT_ASSESSMENT.md`)

- Required for AI-based processing under GDPR Art. 35

- Document risks and mitigations

- Review with DPO or legal counsel

- [ ] **Review Transfer Impact Assessment** (`TRANSFER_IMPACT_ASSESSMENT.md`)

- Map all international data transfers

- Ensure Standard Contractual Clauses are in place

- Document supplementary measures (Schrems II)

### Vendor Management

- [ ] **Complete Vendor Risk Assessments** (`THIRD_PARTY_RISK_ASSESSMENT.md`)

- Assess each detected sub-processor

- Use `VENDORSECURITYQUESTIONNAIRE.md` for evaluations

- Score and document vendor risks

- [ ] **Establish Vendor Onboarding Process** (`VENDOR_ONBOARDING_CHECKLIST.md`)

- Define approval workflow for new vendors

- Require DPA before integration

- Set review cadence

## Phase 4: Ongoing Monitoring & Maintenance

**Goal:** Keep compliance current as your codebase evolves.

### Automated Monitoring

- [ ] **Set up CI/CD compliance checks**

```yaml

# .github/workflows/compliance.yml

- uses: joechensmartz/codepliant@v220

with:

fail-on-missing: true

```

- [ ] **Install pre-commit hook**

```bash

npx codepliant hook install

```

- [ ] **Schedule periodic scans**

```bash

npx codepliant schedule install --frequency weekly

```

### Review Cadence

Frequency  |  Action  |  Owner  |  Command

**Weekly**  |  Check compliance dashboard  |  Engineering lead  |  `codepliant dashboard`

**Monthly**  |  Re-scan and update documents  |  Engineering lead  |  `codepliant update`

**Quarterly**  |  Full compliance report  |  CTO/CISO  |  `codepliant report`

**Semi-annual**  |  Vendor review cycle  |  Security team  |  Manual review

**Annual**  |  Complete compliance review  |  DPO/Legal  |  `ANNUAL_REVIEW_CHECKLIST.md`

### Trigger-Based Updates

Re-run `npx codepliant go` whenever you:

- Add a new third-party service or dependency

- Change authentication providers

- Add AI/ML capabilities

- Expand to new markets/jurisdictions

- Change data storage or processing patterns

- Update pricing or terms

## Progress Tracker

Phase  |  Target Date  |  Status  |  Notes

Phase 1: Essential Documents  |  Week 1  |  ☐ Not started

Phase 2: Security & IR  |  Weeks 2-4  |  ☐ Not started

Phase 3: Advanced Compliance  |  Month 2  |  ☐ Not started

Phase 4: Ongoing Monitoring  |  Continuous  |  ☐ Not started

## Regulatory Deadlines

Regulation  |  Deadline  |  Impact  |  Your Status

GDPR  |  **In effect**  |  Fines up to 4% global revenue / EUR 20M  |  ☐ Review required

EU AI Act  |  **August 2, 2026**  |  Fines up to EUR 35M / 7% global revenue  |  ☐ Preparation needed

ePrivacy Directive  |  **In effect**  |  Cookie consent requirements  |  ☐ Review required

Generated by Codepliant v410.0.0 on 2026-03-18.

This roadmap is personalized to your detected stack (8 services). Re-run `npx codepliant go` after changes to update.

This document should be reviewed by a qualified compliance professional.